MINUTES

WARRICK COUNTY DRAINAGE BOARD

&

DEPARTMENT OF STORM WATER

November 10th, 2025

2:30 pm

Regular Session

Old Historic Courthouse

107 W. Locust St. Suite 303

Boonville, In 47601

812-897-6170

The Warrick County Drainage Board and Department of Storm Water met in regular session with Terry Phillippe, President; Sarah Seaton, Vice President; Stacey Franz, Secretary; Morrie Doll; Attorney, Steve Sherwood, Storm Water; Surveyor; and Ashley Knight, Recording Secretary.

Present in the audience: Jeff Daily, Chad Wagner.

PLEDGE OF ALLEGIANCE:

President Terry Phillippe: I’d like to call the Warrick County Drainage Board regular session November 10th, 2025 to order. Please stand and recite the pledge with us.

APPROVAL OF MINUTES:

President Terry Phillippe: approval of minutes from October 27th, 2025 session.

Commissioner Stacey Franz: I’ll make the motion.

Vice President Sarah Seaton:  I’ll second.

CLAIMS:

President Terry Phillippe: approval of claims. We have a total claim of $1,679.80

Commissioner Stacey Franz: I’ll make a motion to approve.

Vice President Sarah Seaton: I’ll second that.

OAKPARKS-

President Terry Phillippe: then we have Oak Parks drainage approval. Chad is that you?

Chad Wagner: no.

Steve Sherwood: Jim Morley’s office represents Oak Park.

Morrie Doll: who are you here for?

Chad Wagner: Schmit Cove. I think it was; we moved it from the October meeting to this one.

Steve Sherwood: he’s number two on the second page.

LEXINGTON ESTATES-

President Terry Phillippe: and Lexington Estates is that Morley as well?

Commissioner Stacey Franz: that was Jordan Aigner.

President Terry Phillippe: not here either.

Morrie Doll: he was here last meeting and was meeting with Dennis to review changes that were necessary but…

SCHMIT COVE-

President Terry Phillippe: okay so we are ready for you. And this will be Schmit Cove drainage approval.

Chad Wagner: Schmit Cove is a two-lot major subdivision.

Morrie Doll: I’m sorry, your name is?

Chad Wagner: oh, sorry, Chad Wagner. Kiesel- Wagner Survey. So, Schmit Cove is a two-lot subdivision on Boonville New Harmony Road. Consists of an original lot was a 10 point 10 and a quarter acre lot. There is a home currently under construction on the proposed lot too which is about a 7 and a quarter acre lot and then the other proposed lot is a three-acre lot on the north end where the owner’s granddaughter intends to build a house. We’re requesting no drainage plan necessary for this as it’s a you know just going to be in one more residential structure on the property.

Steve Sherwood: The original subdivision everything drains to the pits. I don’t believe there was a drainage plan required in the original subdivision. And this as he said, is a 10-acre 10.25-acre parcel being cut into two parcels a 3 acre and a seven and a quarter acre. So, again no drainage would be required.

President Terry Phillippe: okay, anyone?

Vice President Sarah Seaton: I’ll make a motion.

Commissioner Stacey Franz: I’ll second that motion.

President Terry Phillippe: all in favor? Motion carries 3-0. So, do we want to table the other two or just leave this?

Morrie Doll: I would. Well, unless you want to move on to Steve’s and then come back to this not adjourn.

OTHER BUSINESS:

President Terry Phillippe:

STORM WATER DEPARTMENT:

Steve Sherwood: Thank you Mr. President. My agenda I want to give you first an update on IDEM MS4 audit that occurred last week November 5th on MCMS number one, two, three and six. We went through the audit. She was here most of the day, the office part went very well. The field visits again went well. There were a few items she wanted corrected and those will be taken care of and work is underway to get the photographs approved that to her that we followed through and did the items that she wants. So, I believe we’re going to get a good mark on our latest IDEM audit for those MCM numbers I just stated. So, moving on the proposed storm water rate increase. The update has been scheduled now to go back to county council on the December 2nd meeting. The commissioners Bobby and I will be at the county commissioners conference if all three of you are attending. Bobby and I will be attending. I’ve asked my office staff Jennifer if she would attend the council meeting to represent us. I was going to ask Dennis to represent us but as you know, he has resigned his position. So, Morrie has stated he would attend and do his best to represent us for the proposed rate increase.

President Terry Phillippe: Thank you for doing that council.

Morrie Doll: your welcome.

President Terry Phillippe: also, thanks for clearing up the conversation with the county council attorney. Appreciate that.

Morrie Doll: no problem.

Steve Sherwood: last item I have is a report to you that the new storm water dump truck that was ordered the 2025 Ram 5500 was delivered on October the 29th. There are a few items that have to be corrected on the punch list. I’m asking that the board approve the final cost as shown $105.907.00.  Subject to those items being completed.

President Terry Phillippe: what kind of things need done? Anything major?

Steve Sherwood: nothing major. It had some pins on the snow plow that were broken or sheared off. Those have to be fixed. The backup camera is installed but not working. They’re looking into that and a few miscellaneous other bolts like items like that.

President Terry Phillippe: anyone?

Commissioner Stacey Franz: I’ll make a motion to approve.

Vice President Sarah Seaton: I’ll second.

President Terry Phillippe: all in favor? 3-0

Steve Sherwood: that’s all I have for this board.

LEXINGTON ESTATES CONT.:

Morrie Doll: well, my recommendation to the board is given that no one is here for Lexington or Oak Parks. You would make a motion to continue to the next monthly meeting.

Commissioner Stacey Franz: does that matter about the letter of credit that was on there?

Bobby Howard: Bobby Howard Warrick County Engineer. Lexington was approved subject to something getting approved at this meeting…

Morrie Doll: actually…

Bobby Howard: or else we have to pull the letter at the next meeting at the commissioner.

Morrie Doll: it was approved subject to him meeting with Dennis and working out some disputes that Dennis had.

Bobby Howard: but then at the commissioner meeting it was approved subject to being approved by the drainage board. So, at the commissioner meeting we’ll have to pull the letter credit if it doesn’t get approved at this or continue; it’s out.

Commissioner Stacey Franz: because Jordan had indicated that he would get those punch list items taken care of and we’ve heard nothing so I don’t know.

Bobby Howard: and we’ve heard nothing.

Vice President Sarah Seaton: heard anything?

Bobby Howard: and the same on Oak Park, I can’t; we could give them up to 10 more days at the commissioner meeting to get the punch list items done, but the drainage I don’t know where we stand on the Oak Park drainage.

Steve Sherwood: and on the Lexington Estates, Matt Miley from the Surveyors office went out there and said that nothing else has been done. And as you know, Dennis and Jordan did not meet. And I believe the minutes will reflect that Dennis asked for a record drawing or an as-built drawing and that has not been submitted as of today that I’m aware of. I don’t think we’re talking about a whole but if we don’t want to up the letter of credit to lose the leverage to get those things finished. But we’re going to run out of time here soon, as bobby said we may not be left with a choice.

Morrie Doll: when do you think the letter of credit expire?

Bobby Howard: this was the last meeting to go to. Molly will ask that it either got approved at this meeting or she will recommend letter credit be pulled because it expires in just less than 10 days.

Commissioner Stacey Franz: yea it’s on the agenda for tonight, the commissioners meeting.

Morrie Doll: same one?

Commissioner Stacey Franz: yea Lexington.

President Terry Phillippe: the ball is in their court fully.

Morrie Doll: and they have not complied with their representations to the board at the last meeting.  Now, I understand Dennis isn’t available, but Steve says the as-built hasn’t been submitted.

Steve Sherwood: no, and no one has been requested to go out and meet on behalf of Dennis at this point I’m aware of.

Morrie Doll: Matt is doing that correct?

Ashley Knight: Lexington was last meeting; this is Lexington Estates. Matt went out and looked at both and said nothings been done, there was nobody out there and looked like nothings been touched.

Commissioner Stacey Franz: because Dennis did have a list.

Bobby Howard: and that was all the bank actually that put up the letters.

Morrie Doll: well, I think the board has to find that Lexington is not in compliance and commissioners I don’t know if you pull the letter of credit but, Ashley do you have an amount of the letter of credit for the portion we’re talking about?

Bobby Howard: that would be Molly.

Commissioner Stacey Franz: isn’t it like $13,000 something for two different properties?

Steve Sherwood: I don’t have it with me.

Bobby Howard: and Oak Park will expire as well.

Morrie Doll: I think you have no choice but to find Lexington and Oak Park out of compliance.

Bobby Howard: Oak Park, I don’t know what is missing if anybody inspected it all from the surveyor’s office.

Morrie Doll: Jeff have you looked at Oak Park?

Jeff Daily: I don’t remember.

Morrie Doll: you think Justin did?

Bobby Howard: somethings that were okay and some that maybe not, but as far as the street plans go, I know I had some issues with some street sign heights and stop sign heights that they could take care of, but the drainage has to be approved before the streets can be approved.

President Terry Phillippe: didn’t we have these issues like last year at some point similar at least where the letter of credit was for estate…

Ashley Knight: Molly said Lexington Estates drainage is $6,625.00.

President Terry Phillippe: or somebody just put up a check in escrow.

Bobby Howard: yea that’s happened before. I don’t know if the banks willing to do that. I mean they don’t have to put up its whether or not you’re willing to extend their letter of credit basically.  For the correct amount…

Morrie Doll: and that’s for the board of commissioners.

President Terry Phillippe: at the end of the day, you would just be options at the end of the tunnel for them.

Morrie Doll: I think this board has to find them to be non-compliant and then its up to the commissioners whether you want to accept the extension letter of credit.

Bobby Howard: someone has to be here to be able to offer that. But I just wanted it discussed here so you’re aware of.

Vice President Sarah Seaton: what we do to find them in compliance? Just make that statement right now?

Morrie Doll: I think a motion to find that Lexington and Oak Parks non-compliant.

President Terry Phillippe: should we include continuing it until the next discussion?

Morrie Doll: well that impacts the commissioners.

President Terry Phillippe: they may not be in this discussion.

Morrie Doll: they may not. I mean, first of all, I’m not sure you’re going to have a new surveyor by the next board meeting.

Vice President Sarah Seaton: I’m not sure when that date is.

Bobby Howard: I think it’s the 25th.

Morrie Doll: so, you probably won’t have the new surveyor by the next board meeting by one day.

Vice President Sarah Seaton: alright well I guess I find Lexington, is it Lexington Estates?

Bobby Howard: Jordan just emailed me.

Commissioner Stacey Franz: Jordan Aigner?

Morrie Doll: yes, he did.

Vice President Sarah Seaton: I remember him talking and we were guaranteed that it would be done.

Ashley Knight: that was about Lexington.

Vice President Sarah Seaton: is it not the same bank owner?

Ashley Knight: there’s two. Lexington and Lexington Estates. Jordan said he would have everything to him, this is from last meeting minutes. He would have everything done by the 24th.

Vice President Sarah Seaton: right.

Morrie Doll: and that’s what he said in this email.

Commissioner Stacey Franz: before the 24th?

Bobby Howard: the other one he just had to have something ready by the 10th and saying its done and that’s all done in his email.

Morrie Doll: it’s a drain he says in his email. He says it’s been done. I don’t think Lexington is the same as Oak Parks, by that I mean…

Vice President Sarah Seaton: in the same position.

Morrie Doll: your right. And as a consequence, I think you ought to continue Lexington until the next board meeting. Who represents Oak Park?

Bobby Howard: Oak Parks is represented by Morley. But on this section of Lexington had till today because that section will run out after today. Then the next section had until the 24th. Jordan is stating that he had one area to clean by drain inlet by the 10th and he has done that.

Morrie Doll: that doesn’t sound like the same thing though.

Bobby Howard: but that was all he would have to do for this phase. The as-built was for the 24th thought, right?

Ashley Knight: right.

Bobby Howard: so that was a different area than this one. Today is Lexington Estates and that is just for one inlet that Jordan is saying is done. We don’t have anything from the surveyor’s office to substantiate that.

Vice President Sarah Seaton: has he reached out to say that is done?

Ashley Knight: no.

Bobby Howard: but that could be done easy enough with just reviewing it, but I don’t know if it’ll be done between now and the next the commission meeting by the commissioner meeting.

Commissioner Stacey Franz: can Matt run out there right now?

Bobby Howard: Jeff can have Justin.

Morrie Doll: supposed to be looking at? I mean it was something that surveyor Dennis saw and asked to be corrected.  I have no idea what that was.

Bobby Howard: something was written on the APC’s copy of what needed to be done by this date, but I don’t know what it was. Unfortunately, I was not involved in it.

President Terry Phillippe: so, I guess my question is, is it feasible that was even a subjective thing or was it an objective thing?

Bobby Howard: it was something that needed to be cleaned because it wasn’t functioning. So, I think it would be objective. But he did say that they’ve done that last week. I just don’t know that anybody inspected it or he didn’t make anybody aware that it was.

Commissioner Stacey Franz: there was just something small I remember Dennis saying and then as a courtesy also he wanted…

Ashley Knight: a map.

Commissioner Stacey Franz: yes, so like something came 20 years down the road…

Bobby Howard: but that was Lexington not Estates. That was the other part that he wanted the map. The map has to be done by the 24th.

Commissioner Stacey Franz: yes. There were two separate phases.

Bobby Howard: this section only had something small to be done. I don’t know what it was.

Steve Sherwood: and he said he hired Morley to do that record drawing by the 24th.

Bobby Howard: yes, he did say in his email that should be done the deadline of the 24th.

Vice President Sarah Seaton: so, is there a way for us to say based on what they find between now and the commissioners meeting to go ahead and approve that?

Morrie Doll: yes, Lexington Estates.

Vice President Sarah Seaton: Lexington Estates and then that recommendation will be made to the commissioners based on what they find in the next hour.

Bobby Howard: based on what we find. Its approved subject to the inspection.

President Terry Phillippe: let’s do Oak Parks first.

Vice President Sarah Seaton: we can table because that’s not due yet.

Bobby Howard: no, that one that one’s…

Vice President Sarah Seaton:  past due.

Bobby Howard: that one will expire and she’ll ask for a letter possibly ask for the letter of credit to be pulled on that one as well at the 4:00 meeting. I do not know drainage wise. We have a punch list, there are some items on that punch list but they are very minimal. The engineer signed off, there were things like rip rap at the emergency spillway. I don’t know why it was approved like that but its vegetated and it’s working just fine the way it is. So, they wanted to not have to do that. So, there’s things like that; that are mentioned there but Jim Morley didn’t know he needed to be at this meeting today.

President Terry Phillippe: so, approval contingent upon the punch list being completed?

Morrie Doll: don’t know what the punch list is, but yea I guess so.

Bobby Howard: I mean from my perspective; we can review that list Justin did and determine…

Steve Sherwood: on Oak Park?

Bobby Howard: yes.

Steve Sherwood: the only thing you’ll need is the street signs adjusted to proper height.

Bobby Howard: and at the next meeting, I’m going to recommend approval subject to this being done by the 20th of this month, those street signs to be done. And if they’re not, we’ll pull the letter of credit.

Vice President Sarah Seaton: okay, so taking them separately. Oak Parks or both of them will be approved subject to the punch being complete. Because I do kind of feel like at no fault of their own, we don’t have a surveyor.

Commissioner Stacey Franz: yea, I’d hate to hold them up for the next meeting.

Ashley Knight: wait until the next meeting?

Bobby Howard: it wouldn’t even make it to the next meeting. These would just all be approved subject to or not approved.

Vice President Sarah Seaton: who’s going to have the….

Commissioner Stacey Franz: do you think that you could get a hold of Jim Morley and have him come.

Bobby Howard: yea he’ll be here at the 4:00 meeting. We’ll discuss it at the 4:00 meeting again on what he would need to have done, but he’ll discuss the differences because he submitted an as-built on Oak Park that shows minor differences. And it’s whether or not the surveyor’s office would agree to those differences. Then from my perspective, they have Steve to be able to recommend to them whether or not…

President Terry Phillippe: that’s what I was thinking is we can approve this contingent upon the punch list being completed and then ask for a recommendation from the engineering department.

Morrie Doll: will you accept the completions?

President Terry Phillippe: yea, that’s just a recommendation. It’s not a surveyor or official action, we may have a new surveyor and who knows.

Morrie Doll: and…

President Terry Phillippe: in that case, they should at least accept the recommendation of our own engineering department.

Morrie Doll: maybe.

Vice President Sarah Seaton: well, I’ll make that motion.

Commissioner Stacey Franz: I’ll second it.

Bobby Howard: I’ll just set the tone from here on out.

President Terry Phillippe: Thanks for the input, appreciate that. That’s where we need to be. We have a first and a second. All in favor? 3-0. Is that it? Council discussion on interim?

OTHER BUSINESS: CONT:

Morrie Doll: well, Bobby was talking to the board of commissioners and again, I’m not your counsel for the board of commissioners, but the board of commissioners could appoint in a vacancy situation a deputy surveyor and the deputy surveyor by statute in the absence of the surveyor has the authority to take official action.

Bobby Howard: I’m just putting out there that what I found was Indiana Code 31311-13. It talks about filling vacancies in certain local offices held by a major party except a chief deputy employee except for the office of judge. And it talks about if the chief deputy either declines, not eligible or not established. That’s where it gives the board of county commissioners the authority it looks like, to possibly appoint someone until a person is assumed to qualify. Assumes the duties until it's filled under this chapter is what it says. Now, not an attorney…

Steve Sherwood: so, you have the unique position of not only not having a county surveyor, you don’t have a deputy surveyor. Both positions are vacant at this time.

Morrie Doll: and I don’t think you can appoint the county surveyor, but you do have the authority to appoint in this unique circumstance a deputy and the deputy has the authority to act in the absence of the surveyor.

Bobby Howard: Would this have to be done at the commissioner meeting?

Morrie Doll: has to be done at the commissioners meeting.  I would recommend you not appoint somebody who is a candidate for the surveyor’s position who understands it’s an interim appointment. It’s a temporary appointment, it’s to keep the office functioning. Molly’s got signatures that need to be affixed to plats and things of that sort.

Commissioner Stacey Franz: I know that before Dennis stepped out the door, he said he had full faith in Matt Miley, that he’s taught him a lot, that he’s been able to learn a lot. Matts in the office.

Morrie Doll: well, that’s at the next meeting.

Commissioner Stacey Franz: just to put that out there.

Steve Sherwood: just for the board’s information, if you were to choose one of the remaining employees in that office in that position, I would more than be happy to help advise them as I have been advising that office for years for a while.

Bobby Howard: one of the commissioners needs to bring this up at the next meeting then.

President Terry Phillippe: we’ve got to stay out of people’s way, get things signed and move it on. My only input was that Ashley’s in the office, Matt’s in the field. Anything else? One last motion.

MOTION TO ADJOURN/RECESS:

Commissioner Stacey Franz: motion to adjourn.

Vice President Sarah Seaton: I’ll make a motion to adjourn.

President Terry Phillippe: All in favor? 3-0